# SynapseOS Engineering Manual

Volume I – Governance
GOV-010 – Decision Framework
Version 0.1.0 (Draft)

# Document Control

| Field | Value |
| --- | --- |
| Document ID | GOV-010 |
| Title | Decision Framework |
| Version | 0.1.0 |
| Status | Draft |
| Author | Denver Jacobs |
| Created | 2026-07-09 |
| Last Updated | 2026-07-09 |
| Classification | Public |
| Related Documents | GOV-001 through GOV-009 |

# 1. Purpose

Define a consistent, traceable and proportionate framework for making strategic, product, architectural, engineering, security and operational decisions within SynapseOS.

# 2. Decision Philosophy

Decisions should be made at the lowest appropriate level, using the lightest process that preserves quality and traceability. High-impact, irreversible or security-sensitive decisions require greater evidence and review than low-risk reversible choices.

# 3. Core Principles

• Prefer reversible decisions where possible.
• Separate facts, assumptions and preferences.
• Record material decisions.
• Consider alternatives, including doing nothing.
• Evaluate long-term architectural cost.
• Avoid vendor lock-in unless explicitly justified.
• Escalate uncertainty when consequences are material.
• Revisit decisions when assumptions change.

# 4. Decision Classes

Class A – Strategic: Mission, product direction, funding, licensing and major partnerships.

Class B – Architectural: System boundaries, core protocols, persistence models and platform-wide technical choices.

Class C – Security/Critical: Trust boundaries, identity, secrets, autonomous execution and high-impact controls.

Class D – Product: User-facing behaviour, roadmap priorities and supported use cases.

Class E – Implementation: Local design and engineering choices within approved architecture.

Class F – Operational: Deployment, monitoring, incident and maintenance choices.

# 5. Decision Authority

Founder/Product Owner retains final authority over strategic product direction. Architectural decisions require architecture review. Security-critical decisions require explicit risk review. Implementation decisions may be delegated when they remain within approved standards and RFCs.

# 6. Decision Triggers

A formal decision record is required when a choice is expensive to reverse, changes public interfaces, introduces a major dependency, affects security or privacy, creates vendor lock-in, changes data ownership, alters governance, affects multiple modules or materially changes project risk.

# 7. Decision Workflow

1. Define the decision question.
2. Identify decision owner.
3. Gather relevant evidence.
4. Record assumptions and constraints.
5. Identify realistic alternatives.
6. Evaluate alternatives against agreed criteria.
7. Assess risk and reversibility.
8. Select and document the decision.
9. Obtain required approval.
10. Implement and monitor outcomes.
11. Revisit if triggers occur.

# 8. Required Decision Record

Material decisions should capture: Decision ID; title; date; owner; status; context; decision question; assumptions; constraints; alternatives; evaluation criteria; risk assessment; selected option; rationale; consequences; implementation actions; review trigger; related ARCH/RFC/ADR references.

# 9. Evidence Standard

Evidence may include prototypes, benchmarks, threat models, cost estimates, operational data, user research, standards, vendor documentation and experiments. AI-generated analysis is supporting evidence only and must not be treated as verified fact without appropriate review.

# 10. Reversibility Assessment

Type 1 – Hard to Reverse: Requires formal review and stronger evidence.
Type 2 – Reversible: May use faster delegated decision-making with monitoring.
The project should avoid turning reversible decisions into irreversible commitments unnecessarily.

# 11. Evaluation Criteria

Typical criteria include strategic alignment, architectural fit, security, privacy, maintainability, interoperability, performance, scalability, reliability, cost, operational burden, portability, testability, observability, contributor accessibility and exit strategy.

# 12. Weighted Decision Matrix

When alternatives are difficult to compare, criteria may be assigned weights and each option scored consistently. The matrix informs judgement but does not automatically determine the decision.

# 13. Architecture Decisions

Significant architecture choices must be recorded as ADRs. An ADR should describe context, decision, alternatives and consequences. Superseded ADRs remain in history rather than being deleted.

# 14. RFC Decisions

RFCs define proposed implementation contracts. Approval indicates that implementation may proceed within the agreed scope; it does not remove testing, security or release obligations.

# 15. AI-Assisted Decision-Making

AI systems may research, challenge assumptions, generate alternatives, model scenarios and draft records. AI must not silently approve its own high-impact actions or fabricate evidence. Human authority remains required where governance specifies approval.

# 16. Disagreement and Escalation

When reviewers disagree, the decision owner records unresolved concerns. Material disagreements involving architecture, security, irreversible cost or project direction are escalated to the appropriate authority.

# 17. Decision Deadlock

If a decision blocks progress, the project may use a time-boxed experiment, reversible interim choice or explicit founder decision. The chosen mechanism and review trigger must be documented.

# 18. Emergency Decisions

Urgent security or availability incidents may justify expedited decisions. Emergency decisions must be documented retrospectively, including rationale, impact and follow-up actions.

# 19. Decision Review Triggers

Review when assumptions become false; costs materially change; a provider or dependency changes; security findings emerge; performance targets are missed; new standards become relevant; or the decision blocks strategic goals.

# 20. Decision Quality Checklist

□ Is the decision question explicit?
□ Is there a named owner?
□ Are facts separated from assumptions?
□ Were realistic alternatives considered?
□ Was doing nothing considered?
□ Were security and privacy considered?
□ Was reversibility assessed?
□ Were lifecycle and exit costs considered?
□ Are consequences documented?
□ Is a review trigger defined?

# 21. Success Criteria

The framework is successful when decisions are timely, proportionate, understandable, traceable and revisable without creating unnecessary bureaucracy.

# 22. Open Questions

• Which decision classes require founder signature?
• When should external expert review be mandatory?
• Which decision records should be public?
• How should SynapseOS eventually automate decision evidence collection without automating authority?

# Appendix A – Decision Record Template

Decision ID:

Title:

Status:

Owner:

Date:

Decision Question:

Context:

Facts:

Assumptions:

Constraints:

Alternatives:

Evaluation Criteria:

Risk Assessment:

Decision:

Rationale:

Consequences:

Actions:

Review Trigger:

Related ARCH/RFC/ADR:

# Appendix B – Example Decision Matrix

| Criterion | Weight | Option A | Option B | Option C |
| --- | --- | --- | --- | --- |
| Architectural Fit | 25% |  |  |  |
| Security | 20% |  |  |  |
| Maintainability | 20% |  |  |  |
| Cost | 15% |  |  |  |
| Performance | 10% |  |  |  |
| Exit Strategy | 10% |  |  |  |

# Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 0.1.0 | 2026-07-09 | Denver Jacobs | Initial draft |

# Approval

Author: Denver Jacobs ____________________  Date: __________

Architecture Review: ____________________  Date: __________

Approved By: ___________________________  Date: __________